# Clinic Management System
Project Planning & Literature Review

Graduation Project Documentation

# 1. Project Proposal

Clinic Management System (CMS) is a web application that manages patients, doctors, appointments, medical records, billing and administration. The project was developed from January to July by a team of six members.

## Objectives

Digitize clinic operations

Reduce paperwork

Secure patient data

Improve appointment scheduling

Generate management reports

## Scope

Authentication

Patients

Doctors

Appointments

Medical Records

Billing

Reports

# 2. Project Plan

| Month | Activities | Deliverables |
| --- | --- | --- |
| January | Requirements & Planning | Proposal, SRS |
| February | Analysis & Database Design | ERD, UML |
| March | Backend Development | REST APIs |
| April | Frontend Development | UI |
| May | Integration & Testing | Integrated System |
| June | Optimization & Bug Fixing | Stable Version |
| July | Documentation & Presentation | Final Report, GitHub, Demo |

# 3. Task Assignment & Roles

Member 1: Project Manager

Member 2: Backend Developer

Member 3: Frontend Developer

Member 4: Database Designer

Member 5: QA & Testing

Member 6: Documentation, GitHub & Deployment

# 4. Risk Assessment & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Schedule Delay | High | Weekly progress meetings |
| Database Failure | High | Regular backups |
| Software Bugs | High | Unit & Integration testing |
| Requirement Changes | Medium | Agile planning |
| Team Availability | Medium | Task redistribution |

# 5. KPIs

| Metric | Target |
| --- | --- |
| System Uptime | >99% |
| Response Time | <2 sec |
| Appointment Success | >95% |
| Critical Bugs | 0 |
| User Satisfaction | >90% |

# 6. Literature Review

The system follows modern web application and healthcare management practices.

## Feedback & Evaluation

Clean architecture

Easy-to-use interface

Secure authentication

Reliable appointment management

## Suggested Improvements

Mobile application

Online payments

SMS & Email notifications

Cloud deployment

AI scheduling assistant

## Final Grading Criteria

| Section | Weight |
| --- | --- |
| Documentation | 20% |
| Planning | 10% |
| Design | 15% |
| Implementation | 30% |
| Testing | 10% |
| GitHub | 5% |
| Presentation | 10% |