Dental Clinic Management System (DCMS)

Bug Report

Deliverable 6 — Testing & Quality Assurance

Supervised by: Eng. Abdelrahman Elwakeel

Team: Omar Yossri (Team Leader) · Andrew Maged · Hoda Nasser · Ibrahim Ehab · Mohamed Abdelaziz · Ahmed Hassan

we used ai tools for this document formatting

# 1. Purpose

This document records the issues identified during testing of DCMS, their severity, current status, and how each was resolved. It also defines the standard bug-report format used by the team so any new issue is logged consistently.

# 2. Bug Report Template

Every reported issue is logged with the following fields:

- Bug ID — unique identifier, e.g. BUG-07

- Module — the affected area (Patient Management, Appointments, Medical Records, Prescriptions, Role Management)

- Description — clear statement of what went wrong and the steps to reproduce it

- Severity — Critical / High / Medium / Low

- Status — Open / In Progress / Fixed / Closed

- Resolution — the fix applied, or the plan if still open

- Reported by / Date — who found it and when

- Verified by / Date — who confirmed the fix during regression testing

## 2.1 Severity Definitions

| Severity | Definition |
| --- | --- |
| Critical | Data loss/corruption, security breach, or a core workflow (e.g. booking) completely blocked. |
| High | A major feature is broken or produces incorrect results, with a workaround difficult or unsafe. |
| Medium | A feature misbehaves in a specific scenario but has a reasonable workaround. |
| Low | Cosmetic or minor usability issue with no functional impact. |

# 3. Issues Identified & Resolutions

The table below summarizes the issues found during the current test cycle.

| Bug ID | Module | Description | Severity | Status | Resolution |
| --- | --- | --- | --- | --- | --- |
| BUG-01 | Appointments | Double-booking allowed when two requests hit the API within the same millisecond. | Critical | Closed | Added DB-level unique constraint + row lock in booking transaction. |
| BUG-02 | Medical Records | X-ray image upload failed silently for files above 8MB. | High | Closed | Increased upload limit, added client-side validation and error toast. |
| BUG-03 | Prescriptions | Prescription template did not pre-fill dosage field for a subset of templates. | Medium | Closed | Fixed template-mapping bug in seed data. |
| BUG-04 | Role Management | Patient portal allowed viewing appointment list of a different patient via direct URL edit. | Critical | Closed | Added server-side authorization check on resource ownership. |
| BUG-05 | Appointments | Reminder notification sent twice for rescheduled appointments. | Low | Closed | De-duplicated scheduled jobs on reschedule event. |
| BUG-06 | Patient Management | Search returns stale results after a patient record is edited until page refresh. | Medium | In Progress | Cache invalidation fix scheduled for next sprint. |

# 4. Summary

| Metric | Count |
| --- | --- |
| Total issues logged | 6 |
| Critical | 2 (both resolved) |
| High | 1 (resolved) |
| Medium | 2 (1 resolved, 1 in progress) |
| Low | 1 (resolved) |
| Open at time of report | 1 |

All critical and high-severity issues were resolved and re-verified through regression testing prior to this report. The remaining medium-severity item (BUG-06) is scheduled for the next sprint and does not block release.